Phase 0.1: Complete Architecture Audit (Backend, Frontend, DB, Infrastructure)

1. Product Architecture (Frozen)

Product

ReelSync

Product Type

Multi-tenant SaaS

Target Users

- Individual Content Creators

- Influencers

- Freelancers

- Marketing Agencies

- Social Media Teams

- SMBs

Core Features (MVP)

Authentication

- Signup

- Login

- Forgot Password

- Email Verification

- Role Based Access

Workspace Management

- Create Workspace

- Invite Members

- Manage Roles

Social Media Integration

- Instagram

- Facebook

- LinkedIn

- YouTube

- X (Twitter)

Content Management

- Upload Media

- Media Library

- Content Tagging

Publishing

- Schedule Posts

- Instant Publish

- Bulk Scheduling

AI Features

- Caption Generation

- Hashtag Suggestions

- Content Optimization

Billing

- Subscription Plans

- Usage Limits

- Invoices

Analytics

- Post Performance

- Account Growth

- Engagement Metrics

2. Frontend Architecture (Frozen)

Framework

Next.js 16

Reason:

- SSR

- SEO

- Modern App Router

- Large ecosystem

Language

TypeScript

Mandatory.

UI Library

ShadCN

Styling

Tailwind CSS

State Management

Zustand

Global state only.

Server State

TanStack Query

Form Management

React Hook Form

Zod

Folder Structure

frontend

│

├── app

├── components

├── modules

├── hooks

├── services

├── store

├── types

├── lib

└── utils

3. Backend Architecture (Frozen)

Framework

FastAPI

Reason:

- High performance

- Async support

- Excellent documentation

Architecture Pattern

Modular Monolith

Not microservices.

Folder Structure

backend

│

├── auth

├── users

├── workspaces

├── social

├── scheduler

├── analytics

├── ai

├── billing

├── notifications

├── common

└── core

API Standard

REST API

Versioning:

/api/v1/

Example:

/api/v1/auth/login

/api/v1/posts

/api/v1/workspaces

4. Database Architecture (Frozen)

Database

PostgreSQL

ORM

SQLAlchemy 2.x

Alembic

Multi Tenancy

Shared Database

Shared Schema

workspace_id isolation

Reason:

- Lower cost

- Easier operations

- Suitable for SaaS MVP

Core Tables

users

workspaces

workspace_members

roles

permissions

social_accounts

media_assets

posts

post_schedules

subscriptions

ai_generations

notifications

audit_logs

Soft Delete Strategy

All business entities:

deleted_at

column.

5. Cache Architecture (Frozen)

Cache

Redis

Used for:

- Sessions

- Rate Limits

- Queue backend

- Temporary caches

6. Queue Architecture (Frozen)

Queue System

Celery

Redis

Queues:

Publish Queue

Scheduled Posts

Analytics Queue

Analytics Sync

AI Queue

Caption Generation

Notification Queue

Email Sending

7. Storage Architecture (Frozen)

Object Storage

AWS S3

Store:

- Videos

- Images

- Thumbnails

- Exports

Never store media inside PostgreSQL.

8. Authentication Architecture (Frozen)

Authentication Method

JWT

Security

Access Token

Refresh Token

Password Storage

Argon2

Future Support

Google OAuth

LinkedIn OAuth

9. AI Architecture (Frozen)

Provider Layer

AI Provider Abstraction

Providers:

OpenAI

Gemini

Claude

No vendor lock-in.

MVP AI Features

- Caption Generation

- Hashtag Suggestions

- Post Optimization

10. Billing Architecture (Frozen)

Provider

Stripe

Plans

Free

Starter

Pro

Agency

Enterprise

Billing Cycle

Monthly

Yearly

11. Infrastructure Architecture (Frozen)

Frontend Hosting

Vercel

Backend Hosting

AWS ECS Fargate

Database

AWS RDS PostgreSQL

Cache

Redis

Storage

AWS S3

CDN

Cloudflare

12. Security Architecture (Frozen)

Mandatory

- HTTPS Everywhere

- JWT Validation

- RBAC

- Input Validation

- SQL Injection Protection

- XSS Protection

- CSRF Protection

- Rate Limiting

Secrets

AWS Secrets Manager

Production only.

13. Observability Architecture (Frozen)

Logging

Structured JSON Logs

Error Tracking

Sentry

Metrics

OpenTelemetry

Dashboard

Grafana

14. Backup & Recovery (Frozen)

PostgreSQL

- Daily Backup

- 35-Day Retention

S3

- Versioning Enabled

Redis

- Snapshot Persistence

15. Scalability Targets (Frozen)

Phase 1

1,000 Users

Phase 2

10,000 Users

Phase 3

100,000 Users

No architectural rewrite expected before 100k users.

Architecture Decisions Finalized

✅ Frontend Stack Frozen
✅ Backend Stack Frozen
✅ Database Stack Frozen
✅ Queue Stack Frozen
✅ Storage Stack Frozen
✅ Authentication Strategy Frozen
✅ AI Strategy Frozen
✅ Billing Strategy Frozen
✅ Infrastructure Strategy Frozen
✅ Security Strategy Frozen
✅ Observability Strategy Frozen
✅ Scalability Strategy Frozen

Phase 0.1 Architecture Diagram

Phase 0.2: Database ER Diagram

Phase 0.4.: API Inventory Documentation

Objective: Define every API endpoint before development starts.

This becomes the contract between:

Next.js Frontend

FastAPI Backend

Deliverables Required for 100%

1. Authentication APIs

POST   /api/v1/auth/register

POST   /api/v1/auth/login

POST   /api/v1/auth/logout

POST   /api/v1/auth/refresh

POST   /api/v1/auth/forgot-password

POST   /api/v1/auth/reset-password

GET    /api/v1/auth/me

2. User APIs

GET    /api/v1/users/me

PUT    /api/v1/users/me

DELETE /api/v1/users/me

3. Workspace APIs

POST   /api/v1/workspaces

GET    /api/v1/workspaces

GET    /api/v1/workspaces/{id}

PUT    /api/v1/workspaces/{id}

DELETE /api/v1/workspaces/{id}

4. Team Member APIs

POST   /api/v1/workspaces/{id}/members

GET    /api/v1/workspaces/{id}/members

PUT    /api/v1/workspaces/{id}/members/{memberId}

DELETE /api/v1/workspaces/{id}/members/{memberId}

5. Role & Permission APIs

GET    /api/v1/roles

POST   /api/v1/roles

PUT    /api/v1/roles/{id}

DELETE /api/v1/roles/{id}

6. Social Account APIs

POST   /api/v1/social/connect

GET    /api/v1/social/accounts

GET    /api/v1/social/accounts/{id}

DELETE /api/v1/social/accounts/{id}

POST   /api/v1/social/refresh-token

Supported:

Instagram

Facebook

LinkedIn

YouTube

X

7. Media Library APIs

POST   /api/v1/media/upload

GET    /api/v1/media

GET    /api/v1/media/{id}

DELETE /api/v1/media/{id}

8. Post APIs

POST   /api/v1/posts

GET    /api/v1/posts

GET    /api/v1/posts/{id}

PUT    /api/v1/posts/{id}

DELETE /api/v1/posts/{id}

9. Scheduler APIs

POST   /api/v1/schedules

GET    /api/v1/schedules

GET    /api/v1/schedules/{id}

PUT    /api/v1/schedules/{id}

DELETE /api/v1/schedules/{id}

POST   /api/v1/schedules/{id}/publish

10. Analytics APIs

GET    /api/v1/analytics/overview

GET    /api/v1/analytics/posts

GET    /api/v1/analytics/accounts

GET    /api/v1/analytics/growth

11. AI APIs

MVP

POST   /api/v1/ai/caption

POST   /api/v1/ai/hashtags

POST   /api/v1/ai/optimize

Future

POST   /api/v1/ai/script

POST   /api/v1/ai/voice

POST   /api/v1/ai/dub

POST   /api/v1/ai/avatar

12. Billing APIs

GET    /api/v1/billing/plans

POST   /api/v1/billing/subscribe

POST   /api/v1/billing/cancel

GET    /api/v1/billing/invoices

GET    /api/v1/billing/usage

13. Notification APIs

GET    /api/v1/notifications

PUT    /api/v1/notifications/{id}/read

DELETE /api/v1/notifications/{id}

14. Audit APIs

GET    /api/v1/audit-logs

GET    /api/v1/audit-logs/{id}

15. Health & System APIs

GET    /api/v1/health

GET    /api/v1/version

API Standards (Must Be Frozen)

Versioning

/api/v1/

Success Response

json

{

"success": true,

"data": {}

}

Error Response

json

{

"success": false,

"message": "Error description"

}

Authentication

Bearer JWT Token

Phase 0.5: Infrastructure Inventory

Objective: Document every infrastructure component needed for development and future production deployment.

This task is not about deploying anything. It is about knowing exactly what infrastructure exists, why it exists, and what it upgrades to later.

Development Infrastructure (Current)

| Layer | Tool | Purpose | Upgrade Later |
| --- | --- | --- | --- |
| Frontend | Next.js Local | UI Development | Vercel Pro |
| Backend | FastAPI Local | API Development | AWS ECS |
| Database | PostgreSQL Docker | Data Storage | AWS RDS |
| Cache | Redis Docker | Cache & Queue | AWS ElastiCache |
| Storage | MinIO Docker | File Storage | AWS S3 |
| Queue | Celery + Redis | Background Jobs | ECS Worker Services |
| Authentication | JWT | User Auth | Same |
| Email | Mailpit | Local Email Testing | Resend |
| AI | Mock Provider | Development | OpenAI/Gemini/Claude |
| Source Control | GitHub | Code Repository | Same |
| Containerization | Docker | Environment Consistency | Same |

Local Development Architecture

Developer Machine

│

├── Frontend (Next.js)

│

├── Backend (FastAPI)

│

├── PostgreSQL

│

├── Redis

│

├── MinIO

│

├── Celery Worker

│

├── Mailpit

│

└── Docker Compose

Production Infrastructure (Future)

Edge Layer

Cloudflare

Purpose:

- CDN

- SSL

- WAF

- DDoS Protection

Frontend

Vercel Pro

Purpose:

- Next.js hosting

- Global deployment

Backend

AWS ECS Fargate

Purpose:

- API hosting

- Auto scaling

Database

AWS RDS PostgreSQL

Purpose:

- Managed PostgreSQL

- Automated backups

Cache

AWS ElastiCache Redis

Purpose:

- Cache

- Queue backend

Storage

AWS S3

Purpose:

- Images

- Videos

- Audio

- Exports

Workers

AWS ECS Worker Services

Purpose:

- Scheduled posting

- Analytics sync

- AI generation

- Email processing

CI/CD Inventory

Source Control

GitHub

CI/CD

GitHub Actions

Pipelines:

Lint

Unit Tests

Build

Deploy

Environment Inventory

Local

Developer Machine

Purpose:

- Development

Development

Shared Dev Environment

Purpose:

- Team testing

Staging

Pre-production Validation

Purpose:

- Release testing

Production

Live Customers

Purpose:

- Real users

Secrets Inventory

Development

.env

Production

AWS Secrets Manager

Store:

Database Passwords

JWT Secrets

Stripe Keys

OpenAI Keys

Social API Keys

Monitoring Inventory

Development

Application Logs

Production

Sentry

OpenTelemetry

Grafana

Backup Inventory

Database

Daily Backup

35 Day Retention

Storage

S3 Versioning

Cost Inventory (Development)

Next.js           ₹0

FastAPI           ₹0

PostgreSQL        ₹0

Redis             ₹0

MinIO             ₹0

Mailpit           ₹0

Docker            ₹0

GitHub            ₹0

Total ≈ ₹0/month

Cost Inventory (Early Production)

Estimated:

Vercel Pro

AWS RDS

AWS S3

AWS ECS

Redis

Approx:

₹3,000–₹8,000/month

depending on traffic.

Infrastructure Upgrade Matrix

Local PostgreSQL  → AWS RDS

Local Redis       → ElastiCache

MinIO             → AWS S3

Mailpit           → Resend

Mock AI           → OpenAI/Gemini/Claude

Local Docker      → ECS Fargate

.env              → AWS Secrets Manager

Logs              → Sentry/Grafana

Deliverables Completed

✅ Development Infrastructure Inventory
✅ Production Infrastructure Inventory
✅ Environment Inventory
✅ CI/CD Inventory
✅ Secrets Inventory
✅ Monitoring Inventory
✅ Backup Inventory
✅ Upgrade Path Inventory
✅ Cost Inventory

Phase 0.6: Technical Debt Report

Objective: Identify shortcuts, compromises, future refactoring areas, scalability bottlenecks, and vendor dependencies before development starts.

This prevents surprises later.

Executive Summary

Current Architecture Quality:

Architecture Quality Score: 8.5/10

Technical Debt Risk: LOW

Reason:

Well-designed foundation,

but some intentional shortcuts

exist to reduce MVP complexity.

Debt Category 1 — Development Infrastructure

Current Decision

Local PostgreSQL

Local Redis

MinIO

Docker Compose

Future Debt

As team size grows:

Environment drift

Different developer setups

Impact:

LOW

Mitigation:

Docker Compose

Environment documentation

Debt Category 2 — Shared Database Multi-Tenancy

Current Decision

Single Database

Single Schema

workspace_id isolation

Future Risk:

Large enterprise customers

may require isolated databases.

Impact:

MEDIUM

Mitigation:

Repository layer abstraction.

Future migration path:

Shared Schema

↓

Dedicated Database

Debt Category 3 — Social Platform APIs

Current Decision

Direct integrations.

Platforms:

Instagram

Facebook

LinkedIn

YouTube

X

Risk:

API changes

Rate limits

Permission revocations

Impact:

HIGH

Mitigation:

Create:

SocialProvider Interface

Never call platform APIs directly from business logic.

Debt Category 4 — AI Providers

Current Decision

Provider Abstraction Layer

Risk:

Pricing changes

Rate limits

Model deprecation

Impact:

MEDIUM

Mitigation:

OpenAI

Gemini

Claude

switchable providers.

Debt Category 5 — Voice Provider Dependency

Future Feature

Potential provider:

ElevenLabs

Risk:

Vendor lock-in

Pricing increases

Impact:

HIGH

Mitigation:

VoiceProvider Interface

Debt Category 6 — Celery Architecture

Current Decision

Celery + Redis

Risk:

At large scale:

Complex queue monitoring

Impact:

LOW

Mitigation:

Remain on Celery until:

100k+ users

No action required now.

Debt Category 7 — Analytics Aggregation

Current Decision

Analytics stored in PostgreSQL.

Future Risk:

Heavy reporting queries

Impact:

MEDIUM

Mitigation:

Future:

ClickHouse

or

BigQuery

Not required for MVP.

Debt Category 8 — Media Storage

Current Decision

MinIO

Future:

AWS S3

Risk:

Minimal.

Impact:

LOW

Debt Category 9 — Authentication

Current Decision

Custom JWT

Risk:

Security bugs.

Impact:

MEDIUM

Mitigation:

Use:

FastAPI Security

Argon2

Refresh Tokens

Avoid custom crypto.

Debt Category 10 — Notification System

Current Decision

Mailpit

Future:

Resend

Risk:

Minimal.

Impact:

LOW

Debt Category 11 — Infrastructure Simplicity

Current Decision

Modular Monolith

Risk:

Some engineers prematurely move to microservices.

Reality:

No need before 100k+ users.

Impact:

LOW

Mitigation:

Remain monolith.

Debt Category 12 — AI Voice Studio (Future)

Features:

Voice Cloning

Voice Dubbing

Emotion Control

Current Status:

Not implemented.

Risk:

Future schema expansion.

Impact:

LOW

Mitigation:

Reserved architecture module.

Top 5 Technical Risks

| Priority | Area | Impact |
| --- | --- | --- |
| 1 | Social Platform APIs | High |
| 2 | Voice Provider Lock-in | High |
| 3 | Multi-Tenant Scaling | Medium |
| 4 | Analytics Growth | Medium |
| 5 | Custom Authentication | Medium |

Technical Debt Scorecard

| Area | Debt Level |
| --- | --- |
| Frontend | Low |
| Backend | Low |
| Database | Low |
| Infrastructure | Low |
| AI | Medium |
| Voice Studio | Medium |
| Social Integrations | High |
| Analytics | Medium |

Recommendations

Must Do

✅ Provider Abstraction Layer
✅ Social Provider Abstraction
✅ Modular Monolith
✅ Dockerized Development

Do Later

ClickHouse

Kubernetes

Dedicated Tenant DBs

Not needed now.

Deliverables Completed

✅ Technical Debt Inventory
✅ Vendor Dependency Analysis
✅ Scalability Debt Analysis
✅ Infrastructure Debt Analysis
✅ Future Refactor List
✅ Risk Ranking

Phase 0.7: Risk Register

Objective: Create a formal register of all known business, technical, operational, security, legal, and financial risks before development starts.

Unlike the Technical Debt Report, this focuses on:

What can go wrong?

How likely is it?

What happens if it does?

How do we reduce the risk?

Risk Scoring Matrix

Probability

Low     = 1

Medium  = 2

High    = 3

Impact

Low     = 1

Medium  = 2

High    = 3

Critical= 4

Risk Score

Probability × Impact

RISK-001 Social Media API Changes

Description

Instagram, Facebook, LinkedIn, YouTube, and X can change APIs at any time.

Probability

High

Impact

Critical

Score

12

Mitigation

Provider abstraction layer

Versioned integrations

Monitoring of API deprecations

Status

OPEN

RISK-002 Social Platform Account Suspension

Description

Connected accounts may lose permissions.

Probability

Medium

Impact

High

Score

6

Mitigation

Token refresh system

Reconnection workflow

RISK-003 AI Provider Cost Explosion

Description

AI usage becomes expensive as users grow.

Probability

High

Impact

High

Score

9

Mitigation

Usage limits

Caching

Multiple providers

RISK-004 ElevenLabs Dependency

Description

Voice cloning depends on a third party.

Probability

Medium

Impact

High

Score

6

Mitigation

VoiceProvider abstraction

OpenAI fallback

Future Cartesia support

RISK-005 Security Breach

Description

Unauthorized access to customer data.

Probability

Low

Impact

Critical

Score

4

Mitigation

JWT

RBAC

HTTPS

Input validation

Security audits

RISK-006 Data Loss

Description

Database corruption or accidental deletion.

Probability

Low

Impact

Critical

Score

4

Mitigation

Daily backups

Point-in-time recovery

RISK-007 Single Founder Dependency

Description

Project knowledge concentrated in one person.

Probability

High

Impact

High

Score

9

Mitigation

Documentation

Architecture records

Development standards

RISK-008 Scope Creep

Description

Adding too many AI features before MVP launch.

Probability

High

Impact

High

Score

9

Mitigation

Freeze MVP scope

Follow roadmap

RISK-009 Large Video Storage Costs

Description

Storage costs increase rapidly.

Probability

Medium

Impact

Medium

Score

4

Mitigation

Storage quotas

Lifecycle rules

Compression

RISK-010 Vendor Lock-In

Description

Dependence on one cloud vendor.

Probability

Medium

Impact

Medium

Score

4

Mitigation

Containerized architecture

Provider abstraction

RISK-011 Performance Bottlenecks

Description

Slow analytics and reporting queries.

Probability

Medium

Impact

Medium

Score

4

Mitigation

Indexes

Caching

Analytics warehouse later

RISK-012 Legal & Compliance

Description

Changes in social media platform policies.

Probability

Medium

Impact

High

Score

6

Mitigation

Terms monitoring

Compliance reviews

Top Priority Risks

| Risk ID | Risk | Score |
| --- | --- | --- |
| RISK-001 | Social API Changes | 12 |
| RISK-003 | AI Cost Explosion | 9 |
| RISK-007 | Single Founder Dependency | 9 |
| RISK-008 | Scope Creep | 9 |
| RISK-002 | Account Suspension | 6 |
| RISK-004 | ElevenLabs Dependency | 6 |
| RISK-012 | Legal & Compliance | 6 |

Risk Response Strategy

Avoid

Scope Creep

Reduce

Security Risks

Performance Risks

Transfer

Cloud Infrastructure Risks

Accept

Minor Vendor Risks

Deliverables Completed

✅ Technical Risks
✅ Business Risks
✅ Infrastructure Risks
✅ AI Risks
✅ Voice Platform Risks
✅ Security Risks
✅ Compliance Risks
✅ Mitigation Plans
✅ Risk Prioritization

Tracker Update

Phase 0

Task 7: Risk Register

Status: COMPLETE

Completion: 100%

Phase 0.8: Production Readiness Assessment

Objective: Verify that the architecture, design, planning, documentation, and technical decisions are mature enough to begin actual development.

This is the final gate before writing production code.

Section 1 — Product Readiness

| Check | Status |
| --- | --- |
| Product Vision Defined | ✅ |
| Target Users Defined | ✅ |
| MVP Scope Defined | ✅ |
| Future Scope Defined | ✅ |
| Subscription Model Defined | ✅ |
| AI Strategy Defined | ✅ |

Score

100%

Section 2 — Architecture Readiness

| Check | Status |
| --- | --- |
| Frontend Architecture Finalized | ✅ |
| Backend Architecture Finalized | ✅ |
| Database Architecture Finalized | ✅ |
| Queue Architecture Finalized | ✅ |
| Storage Architecture Finalized | ✅ |
| Security Architecture Defined | ✅ |
| AI Architecture Defined | ✅ |
| Voice Architecture Reserved | ✅ |

Score

100%

Section 3 — Database Readiness

| Check | Status |
| --- | --- |
| Multi-Tenant Strategy Defined | ✅ |
| ER Diagram Created | ✅ |
| Core Tables Identified | ✅ |
| Relationship Model Defined | ✅ |
| Future Expansion Strategy Defined | ✅ |

Score

100%

Section 4 — API Readiness

| Check | Status |
| --- | --- |
| API Standards Defined | ✅ |
| API Versioning Defined | ✅ |
| Authentication Strategy Defined | ✅ |
| Endpoint Inventory Created | ✅ |
| Response Format Defined | ✅ |

Score

100%

Section 5 — Infrastructure Readiness

| Check | Status |
| --- | --- |
| Development Environment Defined | ✅ |
| Production Environment Defined | ✅ |
| CI/CD Strategy Defined | ✅ |
| Backup Strategy Defined | ✅ |
| Monitoring Strategy Defined | ✅ |
| Upgrade Path Defined | ✅ |

Score

100%

Section 6 — Security Readiness

| Check | Status |
| --- | --- |
| JWT Strategy Defined | ✅ |
| Password Hashing Defined | ✅ |
| RBAC Defined | ✅ |
| Rate Limiting Planned | ✅ |
| Secrets Management Defined | ✅ |
| HTTPS Requirement Defined | ✅ |

Score

100%

Section 7 — AI Readiness

| Check | Status |
| --- | --- |
| AI Provider Strategy Defined | ✅ |
| Multi-Provider Support Planned | ✅ |
| Vendor Lock-In Mitigation Defined | ✅ |
| Voice Studio Roadmap Defined | ✅ |
| Future Dubbing Strategy Defined | ✅ |

Score

100%

Section 8 — Risk Readiness

| Check | Status |
| --- | --- |
| Risk Register Created | ✅ |
| Technical Debt Identified | ✅ |
| Top Risks Prioritized | ✅ |
| Mitigation Plans Defined | ✅ |

Score

100%

Section 9 — Documentation Readiness

| Deliverable | Status |
| --- | --- |
| Architecture Audit | ✅ |
| Architecture Diagram | ✅ |
| ER Diagram | ✅ |
| API Inventory | ✅ |
| Infrastructure Inventory | ✅ |
| Technical Debt Report | ✅ |
| Risk Register | ✅ |
| Production Assessment | ✅ |

Score

100%

Final Assessment

Architecture Health

9/10

Scalability

9/10

Security

8.5/10

Maintainability

9/10

Development Cost

Excellent

Time To MVP

Good

Go / No-Go Decision

GO

Reason:

- Architecture is defined.

- Database is defined.

- API contract is defined.

- Infrastructure is defined.

- Risks are known.

- Technical debt is documented.

- Development stack is finalized.

There are no blocking architecture decisions remaining.

Deliverables Completed

✅ Production Readiness Assessment
✅ Architecture Validation
✅ Security Validation
✅ Infrastructure Validation
✅ Risk Validation
✅ Development Readiness Approval

Tracker Update

Phase 0

Task 8: Production Readiness Assessment